**PROJECT PLAN SCOPE**

|  |  |  |
| --- | --- | --- |
| **PROJECT NAME** | **DATE SUBMITTED** | **PROJECT TEAM MEMBERS** |
| Student Information System | 05/22/2022 | Cho / Owen |
| **PROJECT OBJECTIVES** | | |
| Make a Student Information System to complete the basic student information actions of add, delete, modify and check and calculate the average score of the student. | | |

## 1. Project Deliverables

|  |  |
| --- | --- |
| **DELIVERABLE NO.** | **DESCRIPTION** |
| 1 | Project Requirement, Project Management |
| 2 | Class Diagram, Pseudo Code |
| 3 | Operational Student Information System |
| 4 | Project Instruction, External File |

## 2. List of Project Tasks

|  |  |  |
| --- | --- | --- |
| **TASK NO.** | **DESCRIPTION** | **FOR DELIVERABLE NO. …**  **ENTER TASK #** |
| 1 | Planning | 1 |
| 2 | Designing | 1,2 |
| 3 | Execution | 1,2,3 |
| 4 | Evaluation | 1,2,3,4 |

## 3. Out of Scope

|  |  |
| --- | --- |
| This project **will NOT accomplish or include** the following: | 1. The program with GUI |

## 4. Project Assumptions

|  |  |
| --- | --- |
| **NO.** | **ASSUMPTION** |
| 1 | The project takes about a week to produce |
| 2 | The menu section of the project may be rudimentary |

## 5. Project Constraints

|  |  |
| --- | --- |
| **PROJECT START DATE** | 05/11/2022 |
| **PROJECT SUBMIT DATE** | 05/20/2022 |
| **LIST OTHER DATES / DESCRIPTIONS OF KEY MILESTONES** | 05/11/2022 Complete Planning  05/13/2022 Complete Designing  05/18/2022 Complete Execution  05/20/2022 Complete Evaluation |
| **BUDGET CONSTRAINTS** | No cost constraints |
| **QUALITY OR PERFORMANCE CONSTRAINTS** | No quality or performance constraints |
| **EQUIPMENT / PERSONNEL CONSTRAINTS** | No equipment/personnel constraints |

## 6. Updated Estimates

|  |  |
| --- | --- |
| **Estimate the hours required to complete the project.** | 20 hours |